# الدليل (Al-Dalil)

## Technical Stack & Implementation Timeline

Version 0.1 — Solo Founder MVP (4-Week Sprint)

# 1. Recommended Technology Stack

This stack is chosen for: (1) your familiarity, (2) minimal cost, (3) fast iteration.

Core Technologies:

• Backend/LLM: Google Gemini API (via Google AI Studio)

You already use it for IdiomOptima. Arabic support excellent. Scales well.

• Vector DB & Search: Supabase (PostgreSQL + pgvector)

Single database for documents + vectors + chat history.

• File Storage: Supabase Storage

Same platform as DB. Free tier generous.

• Frontend: Next.js 14 + TypeScript + React

Fast iteration. Vercel deployment (you know it). RTL support for Arabic.

• Database & Auth: Supabase (PostgreSQL + Auth)

User management, documents, chat history. Single source of truth.

• Deployment: Vercel

Zero-config Next.js deployment. Free tier.

• Styling: Tailwind CSS + shadcn/ui

Pre-built components. Fast. RTL support for Arabic.

• Document Processing: pdf-lib (PDFs) + built-in extraction

Lightweight. No external services for Phase 1.

# 2. Monthly Cost Estimate

• Google Gemini API (LLM + embeddings): $80-120 (heavy testing + beta)

• Supabase: Free tier (upgrade only for 100k+ users)

• Vercel: Free tier

• Domain: ~$12

TOTAL: ~$100-150/month (within your $200 budget)

# 3. System Architecture (High Level)

User ↔ Frontend (Next.js) ↔ Backend API ↔ Supabase (DB) ↔ Gemini API

Frontend:

Dashboard, Document library, Chat interface, Export page, User profile

Backend API (Next.js routes):

POST /api/upload (handle file, extract text)

POST /api/embed (send chunks to Gemini, store vectors)

POST /api/chat (retrieve chunks, synthesize response)

GET /api/documents (list documents)

POST /api/export (generate summary/bibliography)

DELETE /api/documents/:id (delete document)

Database Tables:

users (id, email, created_at, plan)

projects (id, user_id, name, created_at)

documents (id, project_id, filename, language, page_count, upload_date)

document_chunks (id, document_id, chunk_text, chunk_embedding, chunk_order)

chats (id, project_id, user_message, ai_response, timestamp, sources_used)

# 4. RAG Pipeline (How Chat Works)

1. User asks question (Arabic/English/French)

2. Embed question using Gemini Embeddings API

3. Supabase pgvector search finds top 5 most similar chunks

4. Retrieve full context + source metadata

5. Send to Gemini with system prompt

6. Gemini synthesizes response in Arabic with citations

7. Response stored in chat table with sources_used

# 5. Week-by-Week Implementation Timeline

WEEK 1: Foundation & Setup

Days 1-2: Create Next.js project, set up Tailwind + shadcn/ui, GitHub + Vercel

Days 3-4: Create Supabase project, design database schema, set up Auth

Days 5-7: Build frontend shell (sidebar, dashboard, documents page)

## WEEK 2: Document Processing & Embedding

Days 8-9: PDF + text file upload, text extraction, language detection

Days 10-11: Implement chunking, call Gemini Embeddings API, store vectors

Days 12-14: Document management UI (display, delete, search)

## WEEK 3: Chat & Synthesis

Days 15-16: Build chat UI (messages, input, streaming)

Days 17-18: RAG backend (/api/chat endpoint)

Days 19-21: Refine system prompt, ensure Arabic responses, test synthesis

## WEEK 4: Polish & Launch

Days 22-23: Export functionality (chat, summaries, bibliography)

Days 24-25: Freemium tier tracking + user limits

Days 26-27: Testing (all user flows, mobile, Arabic RTL)

Day 28: Deploy to production, invite 5-10 beta users

# 6. Development Commands

Setup:

npx create-next-app@latest al-dalil --typescript --tailwind

npm install @supabase/supabase-js @google/generative-ai pdf-lib

Environment (.env.local):

NEXT_PUBLIC_SUPABASE_URL=...

NEXT_PUBLIC_SUPABASE_ANON_KEY=...

SUPABASE_SERVICE_KEY=...

GOOGLE_API_KEY=...

Run locally: npm run dev

Deploy: vercel

# 7. Launch Checklist

☐ All pages load without errors

☐ Auth works (signup, login, logout)

☐ Can upload and process a PDF

☐ Can ask question and get Arabic response

☐ Response includes source attribution

☐ Can export chat history

☐ Mobile responsive

☐ No console errors

☐ Freemium limits enforced

☐ Privacy policy exists

☐ Error messages helpful (Arabic + English)

# 8. Post-Launch: Metrics to Track

Invite 5-10 beta users and track:

• Time from signup to first chat (goal: < 3 min)

• Documents uploaded per user (goal: > 3)

• Chat turns per session (goal: > 5)

• Features used (exports, question types)

• Support requests (what's confusing)

• User feedback (1-5 stars)